# Project Proposal: Customer Portal Redesign

Version 2.0  |  Date: February 3, 2025  |  Prepared by: Product Team

# 1. Executive Summary

This proposal outlines the revised plan to redesign the customer portal to improve user experience and increase engagement. The current portal, launched in 2019, has received consistent negative feedback regarding its navigation and mobile compatibility. The redesign is now expected to reduce customer support tickets by 40% and increase self-service usage by 60% based on updated benchmarking data.

# 2. Project Objectives

- Modernize the UI to align with the 2025 brand refresh guidelines

- Improve mobile responsiveness across all devices

- Reduce average page load time from 4.2s to under 1.5s

- Integrate new ticketing system for customer support

- Implement accessibility compliance to WCAG 2.1 AA standards

# 3. Scope of Work

## 3.1 In Scope

The project covers complete redesign of the dashboard, account settings, billing section, support portal, and the newly added analytics dashboard. Frontend development will use React 18 with TypeScript. Backend APIs will be refactored to support REST and GraphQL.

## 3.2 Out of Scope

Mobile native applications and legacy data migration are excluded from this engagement. Third-party CRM integration has been moved to Phase 2 of the project.

# 4. Timeline

| Phase | Duration | Target Completion |
| --- | --- | --- |
| Discovery & Research | 3 weeks | February 1, 2025 |
| UI/UX Design | 5 weeks | March 8, 2025 |
| Development | 9 weeks | May 10, 2025 |
| QA & Testing | 3 weeks | May 31, 2025 |
| Launch | 1 week | June 7, 2025 |

# 5. Budget Estimate

The total estimated budget for the project has been revised to $145,000, reflecting the expanded scope including the analytics dashboard and accessibility compliance work. This includes design, development, QA, and project management costs. A contingency of 10% ($14,500) is included for unforeseen requirements.

# 6. Team

| Role | Name | Responsibility |
| --- | --- | --- |
| Project Manager | Sarah Chen | Overall delivery & stakeholder communication |
| Lead Designer | Marcus Webb | UI/UX design and prototyping |
| Frontend Dev | Priya Nair | React development and integration |
| Backend Dev | James Kim | API development and optimization |
| QA Engineer | Lisa Park | Testing and quality assurance |
| Accessibility Lead | Dana Torres | WCAG compliance and audit |

# 7. Risks and Mitigation

Key risks include scope creep, third-party API delays, and resource availability. Additional risk has been identified around accessibility audit timelines. Mitigation strategies include weekly scope reviews, early vendor engagement, accessibility testing from sprint one, and cross-training of team members.

# 8. Approval

This proposal requires sign-off from the VP of Product, Finance Director, and CTO before work commences.